## Slide 1
CS 498
  Virtual Reality
  4/8/2019

## Slide 2
Alpha
(Feature Complete)
Beta
(Content Complete)
Production (in this case video games): Where this class fits in
Month 1 | Month 2 | Month 3 | Month 4 | Month 5 | Month 6 | Month 7 | Month 8 | Month 9 | Month 10 | Month 11 | Month 12 | Month 13 | Month 14 | Month 15 | Month 16 | Month 17 | Month 18 | Month 19 | Month 20 | Month 21 | Month 22 | Month 23 | Month 24
POC Work (~6-9 Months) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  | Production (~14-16 Months) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Lock Down |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Sub/Man/Distrib |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Street
Discovery (already done) |  | Discovery (2 week Milestone) |  | Pre Production (3 Week Milestone) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  | Production (9 Weeks) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Street | 
Alpha
Proof Of Concept
Production
Production (3-5 weeks)
Proof Of Concept
Discovery & Pre-Production:

## Slide 3
Progression (F01)
Exploration (F02)
Design Docs Process
  Mid-Level Action Loop (example)
    References Features
    Breaks down higher level areas
Start
S01
Home Base
S02
Mission
S03
Encounter
System
Nav system
Combat
S04
Upgrades
S02a
Customization
S02b
Melee
Result System
Ranged
Loss System
Win System
Reward
System
Combat (F03)

## Slide 4
Task Development: Feature Board
http://www.edudemic.com

## Slide 5
Feature
Feature
Support
(Programming, Art, UI, Design, etc.)
Support
Details/Considerations
Task Development Mind Mapping (mapping out your ideas with details)
http://www.edudemic.com

## Slide 6
At this point….
Milestone Process: review the schedule:
What has changed because of the current milestone?
  Do we need to change the scope?
Are there any new features or uncovered tasks that were not planned?
  If yes, what is the impact on the schedule?
Are there any dependencies that weren’t expected?
  Do programmers need assets?
  Do asset creators need information about how things should be made?
Should we test out our experiences?
  Is there a test plan segment for those areas we need to test?
How do we need to plan the next milestone?
  What changes need to be made?
  Do we need to shift resources?
  Don’t forget the revisions to the test plan.

## Slide 7
Production Tools/Methods for the team
An Overview of the professional tools/methods we used at Volition to drive the team
  Project Management Systems
    Waterfall
    Agile/Scrum
    Feature Driven Development
  Project management Software
    Planning Poker
    Hansoft
    Jira
  Asset Database
  SWOT Testing (Strength, Weakness, Opportunities, Threats)
  Voice/Narrative database
  QA Database
  Build System
    Version control
    Automated Testing
  Outsourcing
  Meetings or lack thereof

## Slide 8
VR Design Examples/critique and discussion
Arktika.1 VR
https://www.youtube.com/watch?v=A3FCssd-SK0
Batman Arkham VR
https://www.youtube.com/watch?v=g0zBx1KiUU0
Rick and Morty VR, Virtual Rick-Ality
https://www.youtube.com/watch?v=P5lAtNFbH_0
Theseus VR
https://www.youtube.com/watch?v=DN7EpzL4Y5g

## Slide 9
Design Revisions
Feature Board
  Project Management method (used in milestones and feature management)
  Color Coded Sticky pads
    Can be by Discipline
    Can be by Feature
      Contains Requirements for programming, art & design
Mind Mapping
Project Plan
Processes that can help your design (detail development NOT brainstorming)

## Slide 10
VR Design Examples/critique and discussion
Arktika.1 VR
https://www.youtube.com/watch?v=A3FCssd-SK0
Batman Arkham VR
https://www.youtube.com/watch?v=g0zBx1KiUU0
Rick and Morty VR, Virtual Rick-Ality
https://www.youtube.com/watch?v=P5lAtNFbH_0
Theseus VR
https://www.youtube.com/watch?v=DN7EpzL4Y5g

## Slide 11
VR Design Examples/critique and discussion
Marvel United VR
https://www.youtube.com/watch?v=94L6KHOQG0M
https://www.youtube.com/watch?v=7Ystx0up86U
https://www.youtube.com/watch?v=LCwZ1gOp5ag
Fallout 4 VR
https://www.youtube.com/watch?v=S0D0N2SYHlI
Beat Saber VR
https://www.youtube.com/watch?v=2KCo3zjAaOM